# WEEKLY PROGRESS LOG - WEEK 1

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Project Initialization & Core Routing
Overall Progress: 15% Complete

# 1. TASKS COMPLETED

Project Setup: Initialized React project with Vite, setting up the foundational environment.

Routing Basics: Configured initial routes for HomePage and AboutPage.

Navigation: Created basic Header and Navbar components.

Cleanup: Removed unnecessary boilerplate code (index.css, old App.jsx contents).

# 2. CHALLENGES

Configuration: Setting up initial project structure and dependencies.

Boilerplate: Removing unwanted parts without breaking the Vite setup.

# 3. SOLUTIONS

Clean Slate: Established a clean starting point by methodically clearing out default Vite assets.

Component Structure: Created a structured src/components directory from day one.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Project setup and initialization. |
| Sahil Tuladhar | Backend Developer | Configured initial routing. |
| Sarang Limbu | Frontend Developer | Created initial Header component. |
| Sanskriti Maharjan | UI Component Developer | Basic CSS setup and cleanup. |
| Smriti Tamang | QA & Testing | Initial project build verification. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 1, reaching 15% Complete. The team focused heavily on project initialization & core routing, resolving key challenges along the way.

Current Status: 15% Complete
Next Milestone: Proceed to Week 2 objectives.

# WEEKLY PROGRESS LOG - WEEK 2

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Dashboard Layouts & Navigation
Overall Progress: 30% Complete

# 1. TASKS COMPLETED

Dashboards: Developed basic UI scaffolding for Admin and User Dashboards.

Navigation: Updated links and structure in Header/Navbar for better flow.

Styling: Implemented responsive CSS updates across the application.

Consistency: Standardized basic UI elements.

# 2. CHALLENGES

Layout Consistency: Ensuring consistent styling across different dashboard views.

Responsiveness: Making the initial Navbar work well on different screen sizes.

# 3. SOLUTIONS

Shared Classes: Centralized CSS classes and established a common layout structure.

Flexbox/Grid: Utilized modern CSS layout techniques for responsive design.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Coordinated dashboard requirements. |
| Sahil Tuladhar | Backend Developer | Admin Dashboard scaffolding. |
| Sarang Limbu | Frontend Developer | Navbar enhancements and responsiveness. |
| Sanskriti Maharjan | UI Component Developer | User Dashboard initial UI design. |
| Smriti Tamang | QA & Testing | Navigation link testing. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 2, reaching 30% Complete. The team focused heavily on dashboard layouts & navigation, resolving key challenges along the way.

Current Status: 30% Complete
Next Milestone: Proceed to Week 3 objectives.

# WEEKLY PROGRESS LOG - WEEK 3

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Authentication UI & Documentation
Overall Progress: 45% Complete

# 1. TASKS COMPLETED

Login UI: Enhanced User Login page UI with a visually appealing banner image.

Documentation: Drafted initial project documentation and README files.

Team Structure: Finalized development team roles and documented them.

Forms: Set up basic input structures for authentication.

# 2. CHALLENGES

Design Aesthetics: Designing an attractive login page that fits the premium e-commerce theme.

Documentation: Ensuring all team roles and initial project specs were accurately captured.

# 3. SOLUTIONS

Visual Assets: Added a high-quality banner image and refined the form layout for better user experience.

Markdown: Created structured markdown files to track progress and team assignments.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Drafted initial project documentation. |
| Sahil Tuladhar | Backend Developer | Prepared forms for future login state management. |
| Sarang Limbu | Frontend Developer | Implemented Login UI layout. |
| Sanskriti Maharjan | UI Component Developer | Integrated banner and form styling. |
| Smriti Tamang | QA & Testing | Form layout and responsiveness testing. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 3, reaching 45% Complete. The team focused heavily on authentication ui & documentation, resolving key challenges along the way.

Current Status: 45% Complete
Next Milestone: Proceed to Week 4 objectives.

# WEEKLY PROGRESS LOG - WEEK 4

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Theming, Maps, & QA Framework
Overall Progress: 60% Complete

# 1. TASKS COMPLETED

Dark Mode: Implemented dark mode variants across the application.

Map Integration: Added and fixed bugs related to the delivery coverage map.

QA Setup: Added formal QA bug report templates and processes.

FAQ Page: Implemented the FAQ Page UI.

# 2. CHALLENGES

State Management: Ensuring dark mode applies consistently across all components.

Version Control: Resolving merge conflicts resulting from parallel development tracks.

# 3. SOLUTIONS

Context API: Used React Context (AuthContext) to manage global theme state.

Communication: Improved team coordination to reduce complex merge conflicts.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Merge conflict resolution and team coordination. |
| Sahil Tuladhar | Backend Developer | Map functionality integration and fixes. |
| Sarang Limbu | Frontend Developer | Developed the FAQ Page UI. |
| Sanskriti Maharjan | UI Component Developer | Implemented global dark mode styles. |
| Smriti Tamang | QA & Testing | Created QA bug report templates. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 4, reaching 60% Complete. The team focused heavily on theming, maps, & qa framework, resolving key challenges along the way.

Current Status: 60% Complete
Next Milestone: Proceed to Week 5 objectives.

# WEEKLY PROGRESS LOG - WEEK 5

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Product Catalog & User Profile
Overall Progress: 75% Complete

# 1. TASKS COMPLETED

Product Data: Added Traditional Apparel products and improved sorting logic.

User Profile: Redesigned the User Profile UI for better usability.

Footer: Created a global footer component and added it to multiple pages.

Image Optimization: Addressed image loading and referrer policy issues.

# 2. CHALLENGES

Security & Performance: Preventing image referrer leakage and optimizing image loading from external CDNs.

Component Reusability: Building a footer that works consistently across all page layouts.

# 3. SOLUTIONS

Security Policies: Added referrerPolicy='no-referrer' to img tags.

UX Enhancements: Created an ImageWithSkeleton component for smoother image loading experiences.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Product data management and curation. |
| Sahil Tuladhar | Backend Developer | Implemented robust product sorting logic. |
| Sarang Limbu | Frontend Developer | Created and integrated the global footer component. |
| Sanskriti Maharjan | UI Component Developer | Redesigned the User Profile interface. |
| Smriti Tamang | QA & Testing | Verified image loading behaviors and skeleton animations. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 5, reaching 75% Complete. The team focused heavily on product catalog & user profile, resolving key challenges along the way.

Current Status: 75% Complete
Next Milestone: Proceed to Week 6 objectives.

# WEEKLY PROGRESS LOG - WEEK 6

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Page Refinements & E2E Testing Prep
Overall Progress: 85% Complete

# 1. TASKS COMPLETED

Page Updates: Refined Contact, UserLogin, ProductDetails, and AdminLogin pages.

Shopping Experience: Enhanced overall user shopping experience and order action flows.

Testing: Added initial Playwright configuration for End-to-End (E2E) testing.

Cleanup: Removed unnecessary images and files from the repository.

# 2. CHALLENGES

Complex Flows: Handling complex user flows and ensuring all pages meet high quality standards.

Testing Setup: Configuring Playwright correctly for a React/Vite environment.

# 3. SOLUTIONS

Iterative Polish: Conducted thorough manual testing and iterative UI refinements.

Test Infrastructure: Established the foundational setup for automated E2E tests.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Enhanced order actions and user shopping flows. |
| Sahil Tuladhar | Backend Developer | Set up initial Playwright configuration. |
| Sarang Limbu | Frontend Developer | Updated ProductDetails page functionality. |
| Sanskriti Maharjan | UI Component Developer | Refined Contact page UI. |
| Smriti Tamang | QA & Testing | E2E test planning and manual page verification. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 6, reaching 85% Complete. The team focused heavily on page refinements & e2e testing prep, resolving key challenges along the way.

Current Status: 85% Complete
Next Milestone: Proceed to Week 7 objectives.

# WEEKLY PROGRESS LOG - WEEK 7

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Final UI/UX Polish & Authentication Flows
Overall Progress: 95% Complete

# 1. TASKS COMPLETED

Sign-up UI Redesign: Implemented a new slide-up modal drawer for user registration.

Login Animation: Added a cinematic store opening animation overlay on login.

Admin Login Revamp: Refactored Admin Login to a clean card layout with no images.

Hidden Access: Created a secret 4-corner tap sequence to unlock admin login securely.

Auth Flow Management: Patched AuthContext to give UserLogin page control over redirect timing.

# 2. CHALLENGES

Animation Sync: Ensuring complex CSS keyframes timed perfectly with React state and route redirects.

Security via Obscurity: Implementing a hidden admin trigger without breaking normal user flows.

# 3. SOLUTIONS

Controlled Timeouts: Used setTimeout linked to exact CSS animation durations for routing.

State Separation: Handled sign-up flow through local states inside UserLoginPage rather than global context.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Managed UI/UX transition and reviewed auth workflow logic. |
| Sahil Tuladhar | Backend Developer | Handled localStorage data structures and state persistence. |
| Sarang Limbu | Frontend Developer | Developed core React state logic for sign-up modal and Easter eggs. |
| Sanskriti Maharjan | UI Component Developer | Designed and implemented custom CSS keyframe animations. |
| Smriti Tamang | QA & Testing | Verified visual timing of animations and tested the secret admin trigger. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project has reached the 95% completion mark. With the core data structures and routing already established, the team has successfully shifted focus towards premium UI/UX features and complex CSS animations. The platform now supports a highly polished authentication flow, making it ready for the final integration of the actual backend API.

Current Status: 95% Complete
Next Milestone: Full integration of the REST API backend and final checkout functionality refinements.

# PROJECT OUTLOOK & REMAINING TASKS

While the frontend and UI/UX flows are 95% complete, there are a few critical milestones left before the final launch of ShopEase Nepal:

# 1. Database Architecture & Setup

Designing and provisioning the primary relational database (e.g., MySQL or PostgreSQL) to store users, products, orders, and wishlist data.

Establishing secure connections and data models mapping directly to the frontend schemas.

# 2. Backend REST API Integration

Currently, the application relies on mock static data and local storage for authentication, cart, and product management. The next major phase will connect the frontend to a live backend database.

Endpoints to integrate include: User Auth, Admin Product CRUD, Order Processing, and Wishlist syncing.

# 3. Payment Gateway Setup

Integrating Khalti and e-Sewa payment APIs to process real transactions during the checkout flow.

# 4. Production Deployment

Configuring GitHub Pages or a dedicated hosting environment (like Vercel/Netlify) for public access.

Setting up automated CI/CD pipelines via GitHub Actions for continuous deployment.