# WEEKLY PROGRESS LOG - WEEK 2

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Dashboard Layouts & Navigation
Overall Progress: 30% Complete

# 1. TASKS COMPLETED

Dashboards: Developed basic UI scaffolding for Admin and User Dashboards.

Navigation: Updated links and structure in Header/Navbar for better flow.

Styling: Implemented responsive CSS updates across the application.

Consistency: Standardized basic UI elements.

# 2. CHALLENGES

Layout Consistency: Ensuring consistent styling across different dashboard views.

Responsiveness: Making the initial Navbar work well on different screen sizes.

# 3. SOLUTIONS

Shared Classes: Centralized CSS classes and established a common layout structure.

Flexbox/Grid: Utilized modern CSS layout techniques for responsive design.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Coordinated dashboard requirements. |
| Sahil Tuladhar | Backend Developer | Admin Dashboard scaffolding. |
| Sarang Limbu | Frontend Developer | Navbar enhancements and responsiveness. |
| Sanskriti Maharjan | UI Component Developer | User Dashboard initial UI design. |
| Smriti Tamang | QA & Testing | Navigation link testing. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 2, reaching 30% Complete. The team focused heavily on dashboard layouts & navigation, resolving key challenges along the way.

Current Status: 30% Complete
Next Milestone: Proceed to Week 3 objectives.