# WEEKLY PROGRESS LOG - WEEK 4

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Theming, Maps, & QA Framework
Overall Progress: 60% Complete

# 1. TASKS COMPLETED

Dark Mode: Implemented dark mode variants across the application.

Map Integration: Added and fixed bugs related to the delivery coverage map.

QA Setup: Added formal QA bug report templates and processes.

FAQ Page: Implemented the FAQ Page UI.

# 2. CHALLENGES

State Management: Ensuring dark mode applies consistently across all components.

Version Control: Resolving merge conflicts resulting from parallel development tracks.

# 3. SOLUTIONS

Context API: Used React Context (AuthContext) to manage global theme state.

Communication: Improved team coordination to reduce complex merge conflicts.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Merge conflict resolution and team coordination. |
| Sahil Tuladhar | Backend Developer | Map functionality integration and fixes. |
| Sarang Limbu | Frontend Developer | Developed the FAQ Page UI. |
| Sanskriti Maharjan | UI Component Developer | Implemented global dark mode styles. |
| Smriti Tamang | QA & Testing | Created QA bug report templates. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 4, reaching 60% Complete. The team focused heavily on theming, maps, & qa framework, resolving key challenges along the way.

Current Status: 60% Complete
Next Milestone: Proceed to Week 5 objectives.