# WEEKLY PROGRESS LOG - WEEK 6

Project Title: ShopEase Nepal (Ecommerce Platform)
Current Phase: Page Refinements & E2E Testing Prep
Overall Progress: 85% Complete

# 1. TASKS COMPLETED

Page Updates: Refined Contact, UserLogin, ProductDetails, and AdminLogin pages.

Shopping Experience: Enhanced overall user shopping experience and order action flows.

Testing: Added initial Playwright configuration for End-to-End (E2E) testing.

Cleanup: Removed unnecessary images and files from the repository.

# 2. CHALLENGES

Complex Flows: Handling complex user flows and ensuring all pages meet high quality standards.

Testing Setup: Configuring Playwright correctly for a React/Vite environment.

# 3. SOLUTIONS

Iterative Polish: Conducted thorough manual testing and iterative UI refinements.

Test Infrastructure: Established the foundational setup for automated E2E tests.

# 4. INDIVIDUAL TASK CONTRIBUTIONS

| Member | Focus Area | Key Deliverables |
| --- | --- | --- |
| Anmol Chhetri (Lead) | Project Oversight | Enhanced order actions and user shopping flows. |
| Sahil Tuladhar | Backend Developer | Set up initial Playwright configuration. |
| Sarang Limbu | Frontend Developer | Updated ProductDetails page functionality. |
| Sanskriti Maharjan | UI Component Developer | Refined Contact page UI. |
| Smriti Tamang | QA & Testing | E2E test planning and manual page verification. |

# 5. LEADERSHIP REVIEW & STATUS REPORT

The project successfully completed Week 6, reaching 85% Complete. The team focused heavily on page refinements & e2e testing prep, resolving key challenges along the way.

Current Status: 85% Complete
Next Milestone: Proceed to Week 7 objectives.